Sahib AI V1 Quick Rounds
Implementation Instructions for Uday

Use this practical guide before coding with Codex/GPT-5.5

# 1. Purpose of this document

• 🎯 This document tells Uday how to build the V1 quick-round mini-game in the right order, without overbuilding or breaking scope.

• 📌 The source of truth is the repo docs: AGENTS.md, PHASE_PLAN.md, QUICK_ROUNDS.md, MAP_BLOCKOUT_SPEC.md, MAP_LAYOUT.md, WALL_SYSTEM.md, HERO_COMBAT.md, ENEMY_LOGIC.md, CORE_DEFENSE.md, REWARDS_BRIDGE.md, V1_SCOPE.md, VISUAL_IDENTITY.md, and TASKS.md.

• ⚠️ Do not rely only on memory/chat or on the image alone. Put the files in the repo and make Codex read them before editing code.

# 2. Image + document rule for map coding

• 🗺️ The functional blockout map image is required now because it helps Codex understand the structure visually.

• 📄 But the image is only enough when combined with the docs, especially MAP_BLOCKOUT_SPEC.md, MAP_LAYOUT.md, QUICK_ROUNDS.md, and PHASE_PLAN.md.

• 🚫 Do not ask Codex to invent or redesign the map from the image. The image is a layout reference; MAP_BLOCKOUT_SPEC.md is the coding source of truth.

• 🎨 The visual/aesthetic map image is not required before coding starts. It can be shared later during the visual/blockout upgrade pass. Start with functional blockout and placeholder assets first.

| Reference | Purpose | When needed |
| --- | --- | --- |
| Functional blockout map image | Shows structure: lanes, Cores, intersections, center, terrain/walls | Needed now |
| MAP_BLOCKOUT_SPEC.md | Exact coding rules for map layout, doors, center, no-bypass paths | Needed now |
| MAP_LAYOUT.md | General map geometry and movement philosophy | Needed now |
| QUICK_ROUNDS.md | Gameplay logic, trigger rules, timing, enemy count rules | Needed now |
| PHASE_PLAN.md | Step-by-step implementation order | Needed now |
| Visual map/aesthetic image | Art direction, color, mood, final feeling | Later; do not delay coding |

# 3. Uday daily Codex workflow

🟦 Read AGENTS.md → 🟪 Read PHASE_PLAN.md → 🟩 Open the functional blockout map image → 🟨 Read MAP_BLOCKOUT_SPEC.md + relevant phase doc → 🟧 Ask Codex to inspect the repo and propose a small plan → ✅ Review/approve the plan → 🟥 Let Codex implement one phase only → 🧪 Run build/test → 🔧 Fix errors → 📝 Update docs if needed → 📌 Report what changed.

# 4. First step before coding

| Step | Instruction |
| --- | --- |
| 1 | Open the repo and inspect the existing structure before changing anything. |
| 2 | Place AGENTS.md at the repo root. Place supporting docs inside /docs. |
| 3 | Attach/use the functional blockout map image as visual reference for map work. |
| 4 | Ask Codex to read AGENTS.md and PHASE_PLAN.md first. |
| 5 | For map work, ask Codex to read MAP_BLOCKOUT_SPEC.md and MAP_LAYOUT.md before coding. |
| 6 | Ask Codex to propose a small implementation plan before coding. |
| 7 | After changes, run available build/lint/test commands and report results. |

# 5. Build order to follow

✅ Follow PHASE_PLAN.md. Build one phase at a time. Do not jump to polish or final 3D first.

| Phase | What to build | Done when |
| --- | --- | --- |
| 0 | Repo inspection and setup | Uday/Codex knows app structure and commands. |
| 1 | 8-minute Core-vs-Core match shell | Timer, Cores, HP, win/loss rules work. |
| 2 | Hero movement + rifle combat | Hero moves, shoots, reloads, damages enemies/Core. |
| 3 | Hero death + respawn | Hero respawns after 5 seconds near Player Core. |
| 4 | Map blockout + 4 intersections | Player can move through map without hard gates. |
| 5 | Mechanical doors + randomized sequence | 3 doors open in random order with 2–3 sec gaps. |
| 5B | Center fight/drop zone | Center has 3 doors, random order, no exits blocked, open drop zone. |
| 6 | Enemy behavior logic | All 4 enemies follow confirmed roles. |
| 7 | Time phases + enemy counts | Pressure grows by quantity/frequency, not stat scaling. |
| 8 | Core pressure waves | Core/tower-pressure enemies create defend-vs-push tension. |
| 9 | Wall system V1 | Walls block bullets/movement and can be destroyed. |
| 10 | Enemy Core defense | HP thresholds trigger defense at 75%, 50%, 25%. |
| 11 | Timed special weapon drop | Energy Burst Rifle appears around 2:30 and 5:30. |
| 12 | Hearts, rewards, result screen | 4 hearts, 30-min full refill, rewards work. |
| 13–14 | Visual pass + testing/tuning | Playable loop stable before final 3D polish. |

# 6. Locked V1 rules Uday must follow

| Area | Confirmed rule |
| --- | --- |
| Quick round | 8-minute landscape-isometric Core-vs-Core battle. |
| English quiz | ❌ No English quiz inside quick battles. Keep quick rounds pure combat/action. |
| Hearts | 4 full-reward hearts. After all 4 are used, wait 30 minutes and all 4 refill together. |
| Subscription | Paid users remove/reduce wait and get continuous/unlimited or much higher full-reward play. |
| Movement | PUBG/TDM-style freedom. No hard gates, control nodes, or forced clearing. |
| Intersections | 4 major intersections, rounded-square with slight diamond influence. |
| Center zone | Bigger special intersection/drop zone with 3 mechanical doors, same random sequence system. |
| Doors | 3 mechanical enemy doors per intersection/center zone. Doors must not block exits. |
| Door timing | Doors open 2–3 seconds apart. Full sequence around 5–7 seconds. |
| Door randomizer | Use reusable Fisher-Yates/equivalent shuffle, anti-repeat first door when possible, seeded debug mode. |
| Warnings | No formal door warning UI. Natural animation/sound/glow only. |
| Hero | One Gulf/Saudi tactical commander with rifle + wall system only. No dash, no Shock Grenade, no ultimate. |
| Special weapon | Energy Burst Rifle as timed limited-ammo pickup only, not default weapon. |
| Enemy Core | Always attackable. Defense is HP-triggered, not location-triggered. No shields. |
| Walls | Socket/grid-based destructible blockers. No advanced dynamic pathfinding. |

# 7. Map/blockout rules Codex must not miss

| Rule | Instruction |
| --- | --- |
| Functional image + docs | Use the functional blockout image plus MAP_BLOCKOUT_SPEC.md. Do not rely on either alone. |
| No new map | Do not redesign the layout. Preserve the approved left-vs-right structure. |
| No Core bypass | No direct path to either Core without passing through intended danger zones. |
| Core areas | LoL/Dota-style base/core spaces with access from three directions. |
| Core object | One large AI robot/drone-based Core structure. No gems/crystals/stones. |
| Intersection doors | Doors attach to perimeter walls/terrain edges, not exit pathways. |
| Center doors | 3 center doors on perimeter/edge walls. Do not block the four exits. |
| Center space | Keep open and empty for movement, walls, and special weapon drop. |
| Wall sockets | Socket/grid placement only. No door sealing or full Core surround. |

# 8. Important V1 starting values

| System | Starting value |
| --- | --- |
| Hero HP | 100 |
| Rifle magazine | 30 bullets |
| Rifle damage | 10 per bullet to enemies, 5 per bullet to Enemy Core |
| Fire rate / reload | 6 bullets/sec, 2-second reload |
| Player Core / Enemy Core HP | 1000 HP each |
| Hero respawn | 5 seconds near Player Core |
| Block Wall / Turn Wall HP | 180 HP / 150 HP |
| Sand Trap | 5 sec duration, 45% slow |
| Wall charges | 3 charges, 1 charge refills every 10 seconds |
| Intersection trigger radius | 8m starting value |
| Intersection cooldown | 20 seconds per intersection |
| Center cooldown | 25–30 seconds starting value |
| Enemy count baseline | Opening 4 total, Early 6, Mid 9, Final 12 per 3-door sequence |
| Special weapon | Energy Burst Rifle: 12 shots, 35 enemy damage, 12 Core damage |

# 9. Enemy roles after latest role swap

| Enemy | Role | Hero relationship |
| --- | --- | --- |
| Fast Swarm Crawler / Alien Hunter | Main hero-pressure alien | Chases/rushes/attacks hero; scary local combat pressure. |
| Hunter Exosuit Trooper | Core/tower pressure | Mostly ignores hero and moves toward Player Core/towers. |
| Heavy Alien Brute | Heavy hero + wall pressure | Attacks hero and smashes walls if blocked. |
| Breaker Bot | Wall breaker + hero pressure | Attacks hero; prioritizes destroying walls if walls are placed. |

# 10. Wall system warning: hardest confirmed feature

• ⚠️ The wall system is technically risky because it affects movement, bullets, collision, enemy behavior logic, and map geometry.

• ✅ Solution: build simple socket-based destructible walls first.

• ❌ Do not build advanced dynamic pathfinding or fully freeform wall placement in V1.

• ✅ If an enemy is blocked, it should attack the wall or use simple steering. Breaker Bot destroys walls fastest.

| Do | Do not |
| --- | --- |
| Use placement sockets/grid | Do not allow freeform wall placement everywhere |
| Make walls block movement and bullets | Do not allow shooting through solid walls |
| Give walls HP and destruction | Do not make permanent unbreakable walls |
| Use Turn Wall as L-shaped blocker | Do not build smart redirection AI |
| Add no-placement zones near doors/Core | Do not let walls seal doors or surround Core |

# 11. Suggested Codex prompt for Uday

Read AGENTS.md and docs/PHASE_PLAN.md first. For map work, use the attached functional blockout image only as the visual layout reference, and use docs/MAP_BLOCKOUT_SPEC.md as the coding source of truth. Then read only the supporting docs relevant to the current phase. Inspect the repo before editing. Propose a small implementation plan for this phase. Implement only this phase, do not redesign the map, do not overbuild beyond V1, and do not rewrite working systems unless required. After coding, run available build/lint/test commands and report what changed, what passed, what failed, and what remains.

# 12. Final checklist before Uday starts

✅ AGENTS.md is placed at repo root.

✅ /docs contains PHASE_PLAN.md, QUICK_ROUNDS.md, MAP_BLOCKOUT_SPEC.md, MAP_LAYOUT.md, WALL_SYSTEM.md, HERO_COMBAT.md, ENEMY_LOGIC.md, CORE_DEFENSE.md, REWARDS_BRIDGE.md, V1_SCOPE.md, VISUAL_IDENTITY.md, and TASKS.md.

✅ Functional blockout map image is attached/shared with Uday.

✅ Uday understands the image is not enough without the docs.

✅ Uday understands not to build extra features outside V1.

✅ Uday starts with blockout gameplay, not final 3D polish.

✅ Wall system is implemented simply first: sockets, collision, HP, destruction.

✅ Each phase is tested before moving to the next.

Keep this document short and practical. The detailed source of truth remains the markdown docs in the repo.